# Colleague Task Brief

UI & Form Automation — four scoped tasks

Generated from repository documentation — August 2026.

# COLLEAGUE TASK BRIEF

Project: Wills Farms dashboard (WillsOne)

Prepared for: Engineering colleague (UI + form automation)

Scope: Four tasks only — do not expand beyond this brief without checking in first.

Background docs (read first):

PLATFORM_AUDIT_AND_ROADMAP.md — full module inventory

SYSTEM_DEFINITIONS_SPEC.md — long-term form automation pattern

________________________________________________________________________

## Summary

| # | Task |
| --- | --- |
| 1 | Auto-fill form fields from data the system already tracks |
| 2 | Mask email on password reset / set-password screens |
| 3 | Skill Logs list: card layout → tabular (table) layout |
| 4 | Merge SOP Management into SOP page as a tab; remove sidebar entry |

________________________________________________________________________

## Task 1 — Automate form filling (system-tracked fields)

### Goal

Stop asking users to retype information the app already knows. Pre-fill and/or lock fields that come from the logged-in user, employee records, or active business rules.

Important: This task is not about moving hardcoded option lists (e.g. leave types) into config yet — that is a separate roadmap item. Focus on tracked data: session, users table, APIs already in use.

### Design rule

| Source | Example | UI behaviour |
| --- | --- | --- |
| Session / current user | email, name, user_id, grade | Pre-fill; read-only where identity must not change |
| Selected employee (/api/get_user) | job title, grade, company_id | Pre-fill when employee is picked |
| Active period service | appraisal quarter/year | Pre-fill; read-only (already partially done) |
| Supervisor lookup | name + email of eligible supervisor | Pre-fill or dropdown from filtered users |

### Forms to update (priority order)

#### 1a. Appraisal form (highest impact)

File: src/app/(dashboard)/dashboard/humanCapital/appraisal/component/AppraisalPage.tsx

Already partially done:

employee_email pre-fills for self-appraisal via setValue("employee_email", currentUserProfile.email) (~line 554)

Still manual / incomplete — fix these:

| Field | Current | Target |
| --- | --- | --- |
| employee_email | Manual input for supervisor flow | When employee selected, set from selectedEmployee.email |
| immediate_supervisor | Manual text | Self: suggest from org rules or leave editable; For others: pre-fill viewer's name when viewer is supervisor |
| supervisor_email | Manual email | Pre-fill viewer email in supervisor mode; or select from users with grade > employee |
| review_year | Partially locked | Keep tied to getActiveAppraisalPeriod() from src/lib/appraisal/deadlines.ts |
| Employee identity | Select only | Also show read-only job title / grade from selected user |

Reference: src/lib/appraisal/roles.ts for who can supervise whom.

________________________________________________________________________

#### 1b. Skill Log form

File: src/app/(dashboard)/dashboard/humanCapital/skillLog/skillLogForms/page.tsx

Already done:

Supervisor derived from session (supervisorId)

Employee list filtered by grade

Improve:

| Field | Target |
| --- | --- |
| review_period | Default to current quarter/year string (same pattern as appraisal) |
| Supervisor display | Show read-only supervisor name + grade at top (from supervisor object) |
| employee_id | When only one employee matches grade, optional auto-select |

________________________________________________________________________

#### 1c. Leave application

File: src/app/(dashboard)/dashboard/humanCapital/leave/components/LeavePag.tsx

Improve:

| Field | Target |
| --- | --- |
| Employee identity | Hidden/auto — always session.user.id (already sent on submit; no need to show picker) |
| Display name | Optional read-only banner: "Applying as {first_name} {last_name}" from /api/me or user list |

________________________________________________________________________

#### 1d. Task Manager (if time permits)

Files: Task register modals under src/app/(dashboard)/dashboard/taskManager/

| Field | Target |
| --- | --- |
| owner_id | Default to current user when creating a task for yourself |

________________________________________________________________________

### Implementation notes

Prefer `useEffect` + `setValue` (react-hook-form) or `defaultValues` from fetched profile — same pattern as appraisal.

Use existing `/api/get_user` and `/api/me` — do not add new endpoints unless necessary.

Pre-filled identity fields should be read-only (disabled input or plain text), not hidden, so users can verify what is being submitted.

Do not change API validation logic unless a field becomes server-derived; coordinate if you remove a field from the POST body.

### Acceptance criteria

] Self-appraisal: employee email and name populated without typing

] Supervisor appraisal: selecting an employee fills employee email; supervisor fields default sensibly

] Skill log create: supervisor info visible; review period has a sensible default

] Leave apply: user sees who they are applying as (no redundant manual identity fields)

] No regressions on edit flows (appraisal second pass, skill log ?edit=)

### Out of scope for this task

Moving LEAVE_TYPES, LOG_TYPES, SOP categories into system definitions

Permission matrix changes

New onboarding page

________________________________________________________________________

## Task 2 — Mask email on password reset screens

### Goal

Do not display the user's full email address on auth screens after reset/setup. Show a masked version so the user knows mail was sent without exposing the complete address (shoulder surfing / screenshots).

### Screens to update

#### 2a. Forgot password — success state

File: src/app/(auth)/forgot-password/page.tsx

Current (lines 65–69): Shows full email from getValues("email").

Change to: Masked email, e.g. g***@willsfarms.com or ger***@***.com.

#### 2b. Set / reset password — account banner

File: src/app/(auth)/components/setPassword.tsx

Current (lines 221–228): Shows full accountEmail in "Setting the password for" banner.

Change to: Same masking helper; full email must not appear in DOM.

Adjust style to match product preference; keep consistent across both screens.

### Acceptance criteria

] Forgot password success message uses masked email only

] Set/reset password banner uses masked email only

] Invalid/empty email still handled safely

] Login and form submit still use full email server-side (masking is display-only)

________________________________________________________________________

## Task 3 — Skill Logs: tabular list instead of cards

### Goal

Replace the card stack on the Skill Logs list page with a table layout (desktop), matching the pattern used on Appraisal list. Keep mobile usable (cards OK on small screens if needed).

### File to change

Primary: src/app/(dashboard)/dashboard/humanCapital/skillLog/page.tsx

Current: LogCard component (~lines 126–255) rendered in a vertical space-y-3 list (~lines 596–668).

### Reference implementation

Copy patterns from: src/app/(dashboard)/dashboard/humanCapital/appraisal/component/AppraisalPageView.tsx

Desktop: <table> inside hidden md:block overflow-x-auto bg-white rounded-2xl border

Mobile: optional card stack in md:hidden (Appraisal uses cards on mobile + table on desktop)

### Suggested table columns

| Column | Source field |
| --- | --- |
| Log type | log.log_type |
| Employee | log.employee_name |
| Grade | log.employee_grade |
| Review period | log.review_period |
| Filled by | log.supervisor_name |
| Rating | log.overall_rating (or —) |
| Status | log.status (badge: Draft / Pending / Signed Off) |
| Actions | Edit (draft), Sign off, Delete — same rules as today |

### Behaviour to preserve

Search and status filter pills (top of page) — unchanged

Stats cards (Total, Signed Off, Pending, Drafts) — unchanged

Sign-off modal — unchanged

Delete confirmation — can be inline row action or small modal

Draft click → navigate to skillLogForms?edit=

Permission rules: canAct, canSignOff, supervisor vs viewer — no logic changes, layout only

### Acceptance criteria

] Desktop shows sortable-looking table (sorting optional, not required)

] All existing actions still work (edit, delete, sign off)

] Mobile remains usable (table scroll or card fallback)

] Empty and loading states styled consistently with Appraisal list

________________________________________________________________________

## Task 4 — SOP Management as tab inside SOP (remove sidebar item)

### Goal

Users with SOP upload/manage rights should manage content inside the SOP page, not via a separate sidebar link. After the tab works, remove "SOP Management" from the sidebar.Also change the pill tabs in sop to filters.

### Current state

| Item | Route | Permission key |
| --- | --- | --- |
| SOP (browse) | /dashboard/sop | sop:view |
| SOP Management | /dashboard/addSop | sop:add |

Sidebar: src/components/Sidebar.tsx lines 135–146 — two separate nav items.

Upload UI: src/app/(dashboard)/dashboard/addSop/page.tsx + src/app/(dashboard)/dashboard/components/addContentModal.tsx

### Target UX

/dashboard/sop
├── Tab: "Browse"     → current SOP grid (all users with sop:view)
└── Tab: "Manage"     → current addSop management UI (only if user has sop:add or edit level)

### Permission gating (use existing helpers — do not invent new rules)

Files:

src/lib/permissionLevels.ts — canAddOnPage, canEditOnPage, getPagePermissionLevel

src/lib/pagePermissions.ts — keys sop:view, sop:add

Rules:

Browse tab: visible if user can access SOP view (sop:view or full role)

Manage tab: visible only if canAddOnPage(profile, "sop:add") OR canEditOnPage(profile, "sop:add") OR manager/admin/super_admin full access

Users with only sop:view never see Manage tab

### Implementation steps

Add tab shell to src/app/(dashboard)/dashboard/sop/page.tsx

State or URL query: ?tab=browse | ?tab=manage (query param preferred — shareable/bookmarkable)

Extract management content from addSop/page.tsx into a reusable component, e.g. src/app/(dashboard)/dashboard/sop/components/SopManageTab.tsx

Move list, delete, AddContentModal trigger from addSop page

Render Manage tab only when permission check passes

Redirect legacy route: /dashboard/addSop → /dashboard/sop?tab=manage (Next.js redirect in page or middleware) so old links keep working

Remove sidebar entry "SOP Management" from src/components/Sidebar.tsx

Update navbar titles in src/components/NavbarDashboard.tsx — remove or redirect /dashboard/addSop entry (~line 96)

Update pageKeyFromPath in pagePermissions.ts if needed so /dashboard/sop?tab=manage still maps to sop:add for route guard OR guard Manage actions inside the tab component only

### Route guard note

RouteAccessGuard uses pathname only today. Options:

Simple: Keep /dashboard/sop gated by sop:view; inside page, hide Manage tab unless sop:add

Stricter: Treat tab=manage as requiring sop:add and redirect to browse if missing

Prefer stricter for Manage tab content.

### Acceptance criteria

] Single "SOP" item in sidebar

] Browse tab matches current /dashboard/sop experience

] Manage tab matches current /dashboard/addSop (upload, list, delete)

] Manage tab hidden for view-only users

] /dashboard/addSop redirects to /dashboard/sop?tab=manage

] AddContentModal still works from Manage tab

] No duplicate nav entries in Sidebar or NavbarDashboard

### Files likely touched

| File | Action |
| --- | --- |
| src/app/(dashboard)/dashboard/sop/page.tsx | Add tabs + compose Browse/Manage |
| src/app/(dashboard)/dashboard/addSop/page.tsx | Redirect or thin wrapper |
| src/app/(dashboard)/dashboard/sop/components/SopManageTab.tsx | New — extracted manage UI |
| src/components/Sidebar.tsx | Remove SOP Management item |
| src/components/NavbarDashboard.tsx | Update page titles |
| src/lib/pagePermissions.ts | Optional path mapping tweak |

________________________________________________________________________

## General dev guidelines

Stack: Next.js App Router, React Query, react-hook-form, Tailwind, Supabase auth

Brand colour: #C62828 (red) — keep existing styling language

Do not commit .env or secrets

Test as: employee (view only), delegated user with sop:add, manager/admin

PR description: List which of the 4 tasks are complete and include screenshots (desktop + mobile)

________________________________________________________________________

## Testing checklist (before handoff)

### Task 1 — Auto-fill

] Log in as employee → start self-appraisal → email prefilled

] Log in as L4+ supervisor → appraisal for direct report → employee fields populate

] Create skill log → supervisor shown, defaults sensible

] Submit leave → correct user_id on server

### Task 2 — Email mask

] Forgot password → success shows masked email

] Reset password link → set-password page shows masked email

] Inspect DOM — full email not in visible text nodes

### Task 3 — Skill log table

] Desktop table renders with data

] Sign off / delete / edit draft work from table row

] Mobile layout acceptable

### Task 4 — SOP tabs

] Employee sees Browse only

] Admin/manager with add sees both tabs

] Upload + delete work in Manage tab

] Sidebar has one SOP link

] Old /dashboard/addSop URL redirects

________________________________________________________________________

________________________________________________________________________

Task brief — August 2026. Wills Farms platform.