# Wills Farms Platform Documentation

Infrastructure Audit, Roadmap & System Definitions

Generated from repository documentation — August 2026.

# PLATFORM AUDIT AND ROADMAP

Purpose: Inventory every module, form field, permission, automation, and infrastructure piece. Mark what exists today vs what must move to system definitions and the new permission model.

Audience: Product, engineering, and access-control administrators planning the modular, automated platform.

Related docs:

ACCESS_CONTROL_SUPABASE.md — DB schema for permissions today

APPRAISAL_SYSTEM_UPDATE_SUPABASE.md — appraisal migrations (archive, reviewers)

CAREERS_RECRUITMENT_SUPABASE.md — recruitment tables

task-manager/SETUP.md — Task Manager setup

SYSTEM_DEFINITIONS_SPEC.md — target schema for modular forms & option lists

________________________________________________________________________

## Table of contents

Vision

Module registry (IDs)

New permission model

Current permission model (today)

System definitions pattern

Infrastructure stack

Module-by-module audit

Hardcoded selects — full inventory

Implementation status summary

Recommended build order

Known gaps & pending work

________________________________________________________________________

## 1. Vision

| Today | Target |
| --- | --- |
| Hardcoded selects (leave type, grades, categories) in React files | System definitions per module — options the app does not track live live in config/DB |
| Fields retyped manually (supervisor email, job title) | Auto-populated from users, session, appraisals, org rules |
| Page access + view/add/edit as one radio (higher implies lower) | Five independent checkboxes: View, Add, Edit, Approve, Review |
| Permissions stored but only enforced on User Management | Permissions enforced per module on routes + APIs |
| Invite + set-password only | Full onboarding flow after first login |
| Module keys like hc:leave | Stable module IDs (mod:leave) used in permissions, nav, and definitions |

Design rule: If the system tracks a value (users, grades, supervisors, active appraisal period), populate from API/session. If it does not track it (leave types, SOP categories), define it in system design until a live policy table exists.

________________________________________________________________________

## 2. Module registry (IDs)

These IDs are the target single source for navigation, permissions, and system definitions. Current permission keys are shown for migration mapping.

| Module ID | Label | Route(s) | Permission key today | Status |
| --- | --- | --- | --- | --- |
| mod:overview | Overview | /dashboard | dashboard | Implemented |
| mod:users | User Management | /dashboard/access-control, /dashboard/access-control/[userId] | users | Implemented |
| mod:notifications | Notifications | /dashboard/notifications | notifications | Stub only |
| mod:leave | Leave | /dashboard/humanCapital/leave | hc:leave | Implemented |
| mod:appraisal | Appraisal | /dashboard/humanCapital/appraisal, .../appraisalForms, .../[id] | hc:appraisal | Mostly complete |
| mod:justifications | Justifications | .../appraisal/justifications | hc:justifications | Implemented |
| mod:skillLog | Skill Logs | /dashboard/humanCapital/skillLog | hc:skillLog | Implemented |
| mod:promotion | Promotion | /dashboard/humanCapital/promotion | hc:promotion | Implemented |
| mod:recruitment | Recruitment | /dashboard/humanCapital/recruitment | hc:recruitment | Implemented |
| mod:sop:view | SOP (view) | /dashboard/sop | sop:view | Implemented |
| mod:sop:manage | SOP Management | /dashboard/addSop | sop:add | Implemented |
| mod:policies | Policies & Ops | /dashboard/policies | policies | Implemented |
| mod:tm:tasks | Tasks | /dashboard/taskManager/tasks | tm:tasks | Implemented |
| mod:tm:calendar | Calendar / Schedule | /dashboard/taskManager/calendar | tm:calendar | Implemented |
| mod:settings | Settings | /dashboard/settings | (none — any logged-in user) | Implemented |
| mod:onboarding | Onboarding | (not built) | (new) | Not built |
| mod:auth | Auth (system) | /login, /forgot-password, /set-password, /invite-expired | N/A | Implemented |

Legacy / missing routes:

/dashboard/users — redirects to access control

/dashboard/humanCapital/schedule — redirects to calendar

/dashboard/lms — linked from overview but page missing

Source files:

Permission keys: src/lib/pagePermissions.ts

Sidebar / nav: src/components/Sidebar.tsx, src/components/ProductTiles.tsx

________________________________________________________________________

## 3. New permission model

### 3.1 Actions (independent — checkboxes, not radio)

Each module row in Manage User should expose up to five independent toggles. Having one action must not grant another.

| Action | Meaning | Must NOT imply |
| --- | --- | --- |
| View | Open module, read lists and detail | Add, Edit, Approve, Review |
| Add | Create new records only | View, Edit, Approve, Review |
| Edit | Update, delete, archive, disable, upload new version | View, Add, Approve, Review |
| Approve | Final decision on workflows (leave approve/reject, justification decision, hire/reject) | View, Add, Edit, Review |
| Review | Comment, assess, fill supervisor sections, panel scoring — not final approval | View, Add, Edit, Approve |

Remove today's behavior: PermissionMatrix.tsx uses radio with implied hierarchy (Edit ⊃ Add ⊃ View). Tooltips say "Everything in View, plus…" — this must be removed.

### 3.2 Proposed storage shape

Replace page_permission_levels: { "hc:leave": "edit" } with:

page_permission_actions: {
  "mod:leave": {
    view: true,
    add: true,
    edit: false,
    approve: false,
    review: false,
  },
  "mod:appraisal": {
    view: true,
    add: true,
    edit: false,
    approve: false,
    review: true,
  },
}

Migration: map legacy levels to actions only for backward compatibility during rollout; do not auto-grant implied permissions in the new model.

### 3.3 Which modules need which actions

| Module ID | View | Add | Edit | Approve | Review |
| --- | --- | --- | --- | --- | --- |
| mod:overview | ✓ | — | — | — | — |
| mod:users | ✓ | ✓ (invite) | ✓ (manage, disable, matrix) | — | — |
| mod:leave | ✓ | ✓ (apply) | — | ✓ (admin approve/reject) | — |
| mod:appraisal | ✓ | ✓ (start/submit own) | ✓ (archive — manager/admin) | — | ✓ (supervisor fill, final review) |
| mod:justifications | ✓ | ✓ (submit) | — | ✓ (manager decision) | — |
| mod:skillLog | ✓ | ✓ (create) | ✓ (edit draft) | — | ✓ (sign-off chain) |
| mod:promotion | ✓ | ✓ (assessment) | — | — | ✓ (panel assessment) |
| mod:recruitment | ✓ | — | ✓ (status, notes) | ✓ (hire/hold/reject) | ✓ (interview stages) |
| mod:sop:view | ✓ | — | — | — | — |
| mod:sop:manage | ✓ | ✓ (upload) | ✓ (delete) | — | — |
| mod:policies | ✓ | ✓ (upload) | ✓ (delete version) | — | — |
| mod:tm:tasks | ✓ | ✓ (task/project) | ✓ (edit/archive/delete) | — | — |
| mod:tm:calendar | ✓ | — | ✓ (off-days) | — | — |
| mod:notifications | ✓ | — | — | — | — |

Note: Role and grade rules (e.g. L5+ sees all appraisals, senior management approves leave) remain as business rules layered on top of module permissions — not replaced by them.

________________________________________________________________________

## 4. Current permission model (today)

### 4.1 How it works now

Keys: PAGE_PERMISSION_KEYS in src/lib/pagePermissions.ts (14 keys)

Levels: view (1) → add (2) → edit (3) — hierarchical via LEVEL_RANK in src/lib/permissionLevels.ts

UI: Radio matrix in src/app/(dashboard)/dashboard/access-control/components/PermissionMatrix.tsx

Storage: users.page_permission_levels (jsonb) + legacy users.page_permissions (array)

Tiers: standard vs delegated on users.access_tier

### 4.2 Where permissions are enforced

| Area | Enforced? | How |
| --- | --- | --- |
| Sidebar / route guard | Partial | canAccessPage() — page visibility only |
| User Management | Yes | canAddUser, canManageUserAccounts, matrix save |
| Leave | No (matrix) | requireSeniorManagement for admin review |
| Appraisal | Partial | Archive requires hc:appraisal: edit for admin; grade/role for most |
| SOP / Policies | No (matrix) | Role-based / weak API auth |
| Task Manager | No (matrix) | Senior management + tm_can_view_all_tasks flag |

### 4.3 Admin defaults (lighter than manager)

From ADMIN_DEFAULT_OVERRIDES in src/lib/permissionLevels.ts:

users: view

policies: add

sop:view: view, sop:add: add

hc:appraisal: add (no archive unless edit granted)

________________________________________________________________________

## 5. System definitions pattern

See SYSTEM_DEFINITIONS_SPEC.md for the full schema, field types, and migration checklist.

Existing config-as-code patterns to extend:

src/app/(dashboard)/dashboard/humanCapital/promotion/component/promotionFormConfigs.ts

src/lib/careers/interviewFormConfigs.ts

src/lib/appraisal/sections.ts

src/app/(dashboard)/dashboard/humanCapital/skillLog/skillLogForms/page.tsx (LOG_TYPES)

Target: One registry per module with fields, option lists, workflows, attachments, and auto-fill rules. A shared form renderer reads definitions instead of hardcoded JSX selects.

________________________________________________________________________

## 6. Infrastructure stack

| Layer | Role | Talks to |
| --- | --- | --- |
| Hostinger | Domain + DNS (SPF/DKIM for email) | Points domain → Vercel |
| Vercel | Next.js app, API routes, cron | Supabase, Resend, Anthropic, Cloudinary |
| Supabase | Auth + Postgres | — |
| Resend | Transactional email (invites, appraisal reminders) | Delivers to users |
| Anthropic (Claude) | AI extract + report summary (Task Manager) | Returns JSON/text to Vercel only |
| Cloudinary | File storage (SOP, policies, CVs) | URLs stored in Supabase |

### Scheduled jobs (`vercel.json`)

| Schedule (UTC) | Path | Purpose |
| --- | --- | --- |
| 0 6 * * * | /api/cron/appraisal-reminders | Seed appraisals, reminders, lock, penalties |
| 0 9 * * * | /api/task-manager/cron/daily | Task deadline reminders, monthly compliance report |

### Key environment variables

NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY

RESEND_API_KEY, email from-address

NEXT_PUBLIC_APP_URL — required for production email/deep links

ANTHROPIC_API_KEY — Task Manager extraction

Cloudinary credentials — uploads

________________________________________________________________________

## 7. Module-by-module audit

### 7.1 Auth (`mod:auth`)

| -- | -- |
| --- | --- |
| Routes | /login, /forgot-password, /set-password, /invite-expired |
| Tables | users, Supabase auth.users |
| Status | Implemented |

Fields

| Field | Type | Source today | Target |
| --- | --- | --- | --- |
| email | input | manual | definition |
| password / confirm | input | manual | definition |

Key files: src/app/(auth)/, src/lib/auth/authLinkClient.ts, src/lib/staffAccount.ts

Gaps: Onboarding module after invite; no permission matrix entry (correct).

________________________________________________________________________

### 7.2 Overview (`mod:overview`)

| -- | -- |
| --- | --- |
| Route | /dashboard |
| Status | Implemented (admin vs employee dashboards) |

Fields: None (read-only KPIs from users, leave_requests, appraisals, skill_logs, content).

Gaps: Link to /dashboard/lms — page missing. Should respect mod:overview View only in new model.

________________________________________________________________________

### 7.3 User Management (`mod:users`)

| -- | -- |
| --- | --- |
| Routes | /dashboard/access-control, /dashboard/access-control/[userId] |
| Tables | users |
| Status | Implemented — list, invite, Manage User, PermissionMatrix save |

Add User modal (`createModal.tsx`)

| Field | Type | Options today | Target source |
| --- | --- | --- | --- |
| first_name, last_name | text | manual | definition |
| email | email | manual | definition |
| phone | text | manual | definition |
| company_id | text | manual | auto or manual |
| job_position | text | manual | definition / profile |
| grade_level | select | Hardcoded L1–L7 | systemDefinition.grades |
| role | select | Hardcoded employee, manager, admin | systemDefinition.roles |

Manage User page

| Field | Type | Notes |
| --- | --- | --- |
| first_name, last_name | text | editable |
| email | read-only | display |
| is_disabled | checkbox |  |
| PermissionMatrix | radio view/add/edit | → 5 checkboxes per module ID |

APIs: /api/create_user, /api/access-control, /api/access-control/resend-invite, /api/access-control/name

Gaps

Matrix not enforced on HR/SOP/TM APIs

No UI for tm_can_view_all_tasks

No onboarding completion tracking beyond email_verified

Module IDs + approve/review columns not built

________________________________________________________________________

### 7.4 Leave (`mod:leave`)

| -- | -- |
| --- | --- |
| Route | /dashboard/humanCapital/leave |
| Tables | leave_requests |
| Status | Implemented — apply, history, admin approve/reject |

Apply form (`LeavePag.tsx`) — every field

| Field | Type | Options today | Target |
| --- | --- | --- | --- |
| leave_type | select | Hardcoded: Annual, Sick, Emergency, Maternity/Paternity, Unpaid, Other | systemDefinition.leaveTypes |
| start_date | date | min today | definition rule |
| end_date | date | min start_date | definition rule |
| reason | textarea | required if type = Other | requiredWhen in definition |

Computed (server): total_days, user_id, status, reviewed_by, reviewed_at

Admin review (`LeaveRequestsAdminPage.tsx`)

| Field | Type | Permission |
| --- | --- | --- |
| admin_note | textarea | optional |
| Approve / Reject | actions | Approve (today: senior management role) |

Access today: Page = hc:leave; approve = role-based, not matrix.

Gaps: No email on apply/approve; no file attachment; annual cap hardcoded in API; leave types not in system definitions.

________________________________________________________________________

### 7.5 Appraisal (`mod:appraisal`)

| -- | -- |
| --- | --- |
| Routes | list, appraisalForms, [id], justifications |
| Tables | appraisals, supervisor_penalties, appraisal_justifications |
| Status | Largely implemented |

Key form fields

| Field | Type | Options today | Target |
| --- | --- | --- | --- |
| Who is this for? | toggle | Myself / Someone I supervise | definition + grade rules |
| grade_band | select/read-only | L1, L2_L3, L4, L5_L6_L7 | sections.GRADE_OPTIONS → definition |
| employee | select | API /get_user filtered by grade | supervisors-by-grade API |
| review_quarter / year | read-only | Active period (deadlines.ts) | definition + cron |
| employee_email | input | profile prefill | auto session.email |
| immediate_supervisor | text | manual | auto suggest |
| supervisor_email | email | manual | select eligible supervisors |
| section_authorisations_held | text | manual | optional definition |
| reviewing_manager, period_covered | text | Q4 only | definition |
| Ratings per item | 1–5 + comment | sections.ts per grade/quarter | definition (already config-driven) |
| promotion_readiness | radio | 5 hardcoded options | definition |
| Narrative fields | textarea | manual | definition group |
| final_review_date | date | supervisor | definition |

Permissions today: Grade/role heavy; archive = manager or admin with hc:appraisal: edit.

Automations: Daily cron; supervisor email on employee submit; multiple reminder emails via Resend.

Key files: src/lib/appraisal/, src/app/api/appraisal/, AppraisalDetail.tsx, AppraisalPageView.tsx

Gaps: Map supervisor fill → Review; archive → Edit; matrix not fully wired except archive for admin.

DB migration: Run section 1a in APPRAISAL_SYSTEM_UPDATE_SUPABASE.md for archive + reviewer columns if not applied.

________________________________________________________________________

### 7.6 Justifications (`mod:justifications`)

| Field | Type | Notes |
| --- | --- | --- |
| reason_text | textarea | submit |
| status | approve/reject | API |
| review_notes | text |  |
| points_waived | boolean |  |

Status: Implemented. Approve = canReviewJustification (manager/admin/L5+).

________________________________________________________________________

### 7.7 Skill Logs (`mod:skillLog`)

| Field | Type | Options today |
| --- | --- | --- |
| employee_id | select | API users (grade-filtered) |
| employee_grade | select | Hardcoded L1–L6 |
| log_type | select | Hardcoded 6 LOG_TYPES keys (competency trees in TS) |
| review_period, section, tier_auth | text | manual |
| strengths_observed, development_gaps | textarea |  |
| Per skill: observed, supervised, consistent, rating 1–5, comments | mixed | LOG_TYPES expansion |
| signoff_stage | enum | observed / supervised / consistent |

Status: Implemented. Review = sign-off chain; Add = create log.

To come: Move LOG_TYPES and grades to system definitions.

________________________________________________________________________

### 7.8 Promotion (`mod:promotion`)

Config-driven: promotionFormConfigs.ts — 6 steps (L1→L2 … L6→L7).

| Area | Source |
| --- | --- |
| Pending employee | API appraisals with promotion_readiness |
| proposed_job_title, proposed_grade | Hardcoded per step |
| disqualifying factors, evidence, interview Qs | Per-step config |
| final_decision | Hardcoded 5 options |
| sign-off roles | Per-step config |

Status: Implemented — best template for system definitions elsewhere.

________________________________________________________________________

### 7.9 Recruitment (`mod:recruitment`)

Dashboard

| Field | Options |
| --- | --- |
| status | Hardcoded 6 statuses |
| hr_notes | textarea |
| Interview panel (multi-stage) | interviewFormConfigs.ts per role L1–L7 + specialist |
| Panel members, datetime, location | manual |
| Ratings 1–5, disqualifiers, decision hire/hold/do_not_hire | hardcoded enums |

Public careers apply

| Field | Options |
| --- | --- |
| role_slug | ALL_CAREER_OPENINGS in openings.ts |
| full_name, email, phone, location, cover_note | manual |
| CV | file → Cloudinary |

Status: Implemented. Approve ≈ hire decision; Review ≈ interview stages.

________________________________________________________________________

### 7.10 SOP View (`mod:sop:view`) & Manage (`mod:sop:manage`)

Upload modal (`addContentModal.tsx`) — every field

| Field | Type | Options today | Target |
| --- | --- | --- | --- |
| title | text |  | definition |
| category | select | 7 hardcoded categories | definition.sopCategories |
| sub_category | select | Hardcoded map per category | definition.sopSubCategories[category] |
| description | textarea |  |  |
| document_read_minutes | number |  |  |
| video_duration_minutes | number |  |  |
| cover_image, document, video | file | Cloudinary | definition.attachments |

Browse filters: same 7 categories.

Status: Implemented. Delete API auth needs hardening.

________________________________________________________________________

### 7.11 Policies (`mod:policies`)

| Field | Type | Options |
| --- | --- | --- |
| title | text |  |
| category | select | HR, Biosecurity, Finance Policies, Breeding Operations |
| description | textarea |  |
| version_label, version_notes | text |  |
| file (PDF) | upload | Cloudinary |

Status: Implemented UI; API auth gap on create/delete.

________________________________________________________________________

### 7.12 Task Manager (`mod:tm:tasks`, `mod:tm:calendar`)

Task register

| Field | Type | Options |
| --- | --- | --- |
| title | text |  |
| owner_id | select | API users |
| due_date | date |  |
| is_recurring, frequency | checkbox/text |  |
| description | text |  |

Monitoring task fields: indicator, frequency, method_provider

Automation settings

| Field | Options |
| --- | --- |
| report day_of_month | Hardcoded 1–28 |
| recipients, cc | email lists |
| reminder days_before_due | number |

Calendar off-days: Sun–Sat toggles → off_days table

Claude extraction: reads docs → tm_extraction_jobs → user saves to tm_tasks

Status: Implemented (mature). Access = senior management + tm_can_view_all_tasks.

Gaps: Permission matrix not enforced; no Manage User UI for view-all-tasks flag.

________________________________________________________________________

### 7.13 Notifications (`mod:notifications`)

Status: NOT implemented — placeholder page only.

To come: In-app + email notification center tied to module events (leave approved, appraisal due, etc.).

________________________________________________________________________

### 7.14 Settings (`mod:settings`)

| Field | Editable |
| --- | --- |
| first_name, last_name | yes |
| email, role, grade, job, phone, company_id | read-only |
| password change | Supabase client |

Status: Implemented. Not in permission matrix (any authenticated user).

________________________________________________________________________

### 7.15 Onboarding (`mod:onboarding`) — NOT built

Recommended steps:

Confirm profile (name, phone, job if missing)

Acknowledge policies / SOP (optional)

Set password if not done (email_verified)

Redirect to overview when onboarding_completed_at set

Existing API: /api/account/complete-onboarding (partial)

Tables: extend users or add user_onboarding JSON.

________________________________________________________________________

## 8. Hardcoded selects — full inventory

Every select/input whose options should eventually live in system definitions:

| Domain | Values | Current file |
| --- | --- | --- |
| Leave types | Annual, Sick, Emergency, Maternity/Paternity, Unpaid, Other | LeavePag.tsx |
| Invite role | employee, manager, admin | createModal.tsx |
| Invite grade | L1–L7 + labels | createModal.tsx |
| Appraisal grade bands | L1, L2_L3, L4, L5_L6_L7 | sections.ts |
| Quarters | Q1–Q4 | sections.ts |
| Rating 1–5 labels | Unsatisfactory → Excellent | scoring.ts |
| Promotion readiness | 5 values | AppraisalPage.tsx |
| Promotion final decision | 5 values | promotionFormConfigs.ts |
| Skill log types | 6 LOG_TYPES trees | skillLogForms/page.tsx |
| Skill grades | L1–L6 | skillLogForms/page.tsx |
| SOP categories + subs | 7 + map | addContentModal.tsx |
| Policy categories | 4 | policies/page.tsx, uploadModal.tsx |
| Careers role_slug | openings list | openings.ts |
| Application status | 6 | careers types |
| Interview decision | hire, hold, do_not_hire | careers types |
| Interview ratings | 1–5 | interviewFormConfigs.ts |
| Task report day | 1–28 | AutomationSettingsModal |
| Leave status | pending, approved, rejected | DB / UI |
| Access tier | standard, delegated | DB constraint |
| User role | employee, manager, admin, super_admin | DB / forms |

________________________________________________________________________

## 9. Implementation status summary

| Area | Implemented | Partial | Not done |
| --- | --- | --- | --- |
| Auth + invite | ✓ |  | Onboarding page |
| Overview | ✓ | LMS link broken |  |
| User Management | ✓ list/invite/matrix | Matrix only enforced here | Checkbox permissions; module IDs |
| Leave | ✓ apply/review |  | System def leave types; emails |
| Appraisal | ✓ full workflow | Matrix on archive only | Full action enforcement |
| Justifications | ✓ |  |  |
| Skill logs | ✓ |  | Move LOG_TYPES to definitions |
| Promotion | ✓ |  |  |
| Recruitment | ✓ |  |  |
| SOP | ✓ | API auth on delete | Categories in definitions |
| Policies | ✓ | API auth |  |
| Task Manager | ✓ | tm_can_view_all_tasks UI | Matrix enforcement |
| Notifications |  |  | Entire module |
| Settings | ✓ |  |  |
| System definitions layer | Patterns exist | Per-module | Central registry + renderer |
| Auto-populate fields | Some (profile, period) |  | Most selects/lookups |
| Permission: Approve/Review | Business rules in code |  | Explicit flags + UI |

________________________________________________________________________

## 10. Recommended build order

Define ModuleRegistry + shared types (FieldDef, PermissionActions) — see SYSTEM_DEFINITIONS_SPEC.md

Refactor PermissionMatrix → checkboxes for View / Add / Edit / Approve / Review per module ID; update users jsonb column + migration SQL

Enforce permissions in RouteAccessGuard + each API route (start with Leave + Appraisal)

Extract first system definition: `mod:leave` (leave types, fields, workflow)

Build onboarding (mod:onboarding) gated before dashboard

Migrate SOP categories, policy categories, invite grades/roles into definitions

User Management UI refresh: show module IDs, permission checkboxes, onboarding status

Notifications module (View-only events from other modules)

Harden unauthenticated or weak-auth SOP/policy APIs

________________________________________________________________________

## 11. Known gaps & pending work

### Immediate (ops)

Run Supabase migration for appraisal archive + reviewer columns if not done — APPRAISAL_SYSTEM_UPDATE_SUPABASE.md section 1a

Set NEXT_PUBLIC_APP_URL for production email/deep links

Verify Resend domain on Hostinger DNS (SPF/DKIM)

### Architecture (product)

Unified system-definition layer (leave type is the clearest example — still hardcoded in React)

Modular permissions with independent View / Add / Edit / Approve / Review per module ID

Onboarding and User Management refresh aligned with new model

Full enforcement of stored permissions outside User Management

________________________________________________________________________

Last updated: August 2026 — generated from codebase audit of willsfarms-website-codebase-with-leads-inbox.

# SYSTEM DEFINITIONS SPEC

Purpose: Define the target schema for modular, automated forms across Wills Farms modules. Option lists and field rules that the app does not track live belong here until moved to database policy tables.

Parent doc: PLATFORM_AUDIT_AND_ROADMAP.md

________________________________________________________________________

## 1. Principles

One module, one definition — keyed by module ID (mod:leave, mod:appraisal, …)

Tracked vs designed — values from users, session, or APIs use source: "api" or source: "session"; static lists use options: "definition.*"

Forms render from definition — React components become thin wrappers around a shared renderer

Permissions are separate — definitions describe fields/workflows; page_permission_actions gates who can view/add/edit/approve/review

Validation in one place — Zod schemas generated or composed from field definitions

________________________________________________________________________

## 2. Module definition shape

/** Stable ID — matches module registry in PLATFORM_AUDIT_AND_ROADMAP.md */
type ModuleId =
  | "mod:overview"
  | "mod:users"
  | "mod:leave"
  | "mod:appraisal"
  | "mod:justifications"
  | "mod:skillLog"
  | "mod:promotion"
  | "mod:recruitment"
  | "mod:sop:view"
  | "mod:sop:manage"
  | "mod:policies"
  | "mod:tm:tasks"
  | "mod:tm:calendar"
  | "mod:notifications"
  | "mod:settings"
  | "mod:onboarding";

type FieldType =
  | "text"
  | "textarea"
  | "email"
  | "number"
  | "date"
  | "select"
  | "multiselect"
  | "radio"
  | "checkbox"
  | "toggle"
  | "file"
  | "readOnly"
  | "computed";

type FieldSource =
  | { kind: "manual" }
  | { kind: "session"; path: string }           // e.g. "profile.email"
  | { kind: "api"; endpoint: string; map?: string }
  | { kind: "definition"; key: string }         // e.g. "leaveTypes"
  | { kind: "field"; fieldId: string };          // e.g. end_date min from start_date

interface FieldDef {
  id: string;
  label: string;
  type: FieldType;
  required?: boolean;
  requiredWhen?: string;   // expression: "leave_type === 'Other'"
  visibleWhen?: string;
  disabledWhen?: string;
  source?: FieldSource;
  options?: string[] | { value: string; label: string }[];
  accept?: string[];       // file types
  min?: string | number;    // "today" or field ref
  max?: string | number;
  helpText?: string;
}

interface WorkflowState {
  id: string;
  label: string;
  terminal?: boolean;
}

interface ModuleDefinition {
  moduleId: ModuleId;
  label: string;
  table?: string;                    // primary Supabase table
  fields: FieldDef[];
  workflow?: WorkflowState[];
  /** Static option lists — "system design" until HR/policy tables exist */
  definitions?: Record<string, unknown>;
  autoFill?: Record<string, FieldSource>;
  permissions?: {
    view?: string;
    add?: string;
    edit?: string;
    approve?: string;
    review?: string;
  };
}

________________________________________________________________________

## 3. Example: Leave module (`mod:leave`)

This is the first recommended migration — smallest surface, clear hardcoded select.

export const leaveModuleDefinition: ModuleDefinition = {
  moduleId: "mod:leave",
  label: "Leave",
  table: "leave_requests",
  definitions: {
    leaveTypes: [
      "Annual",
      "Sick",
      "Emergency",
      "Maternity/Paternity",
      "Unpaid",
      "Other",
    ],
    maxAnnualDays: 30,
    workingDayCalc: "weekdays", // Mon–Fri
  },
  workflow: [
    { id: "pending", label: "Pending" },
    { id: "approved", label: "Approved", terminal: true },
    { id: "rejected", label: "Rejected", terminal: true },
  ],
  fields: [
    {
      id: "leave_type",
      label: "Leave type",
      type: "select",
      required: true,
      source: { kind: "definition", key: "leaveTypes" },
    },
    {
      id: "start_date",
      label: "Start date",
      type: "date",
      required: true,
      min: "today",
    },
    {
      id: "end_date",
      label: "End date",
      type: "date",
      required: true,
      min: { kind: "field", fieldId: "start_date" } as unknown as string,
    },
    {
      id: "reason",
      label: "Reason",
      type: "textarea",
      requiredWhen: "leave_type === 'Other'",
    },
  ],
  autoFill: {
    user_id: { kind: "session", path: "userId" },
    employee_name: { kind: "session", path: "profile.fullName" },
  },
  permissions: {
    view: "mod:leave.view",
    add: "mod:leave.add",
    approve: "mod:leave.approve",
  },
};

Current implementation: src/app/(dashboard)/dashboard/humanCapital/leave/components/LeavePag.tsx — LEAVE_TYPES constant lines 45–52.

API: src/app/api/leave/ — enforce add on POST, approve on PATCH review.

________________________________________________________________________

## 4. Shared global definitions

These appear in multiple modules and should live in one shared file (e.g. src/lib/systemDefinitions/global.ts):

| Key | Values | Used by |
| --- | --- | --- |
| grades | L1–L7 + display labels | invite, skill log, appraisal, promotion |
| roles | employee, manager, admin (+ super_admin system) | invite, access control |
| ratingScale | 1–5 + labels | appraisal, skill log, recruitment |
| quarters | Q1–Q4 | appraisal |

________________________________________________________________________

## 5. Per-module definition files (target layout)

src/lib/systemDefinitions/
  index.ts              # registry: ModuleId → ModuleDefinition
  global.ts             # grades, roles, ratingScale, quarters
  modLeave.ts
  modAppraisal.ts
  modSkillLog.ts
  modPromotion.ts       # may re-export promotionFormConfigs
  modRecruitment.ts
  modSop.ts
  modPolicies.ts
  modUsers.ts
  modTaskManager.ts

________________________________________________________________________

## 6. Auto-populate mapping

| Field | Module | Source today | Target |
| --- | --- | --- | --- |
| user_id | leave, appraisal | session | session.userId |
| employee_name | leave | session profile | session.profile.fullName |
| employee_email | appraisal | profile prefill | session.email |
| grade_band | appraisal | derived from user grade | users.grade_level → band map |
| employee list | appraisal, skill log | /api/get_user | filter by supervisor grade rules |
| supervisor candidates | appraisal | manual email | API: users where grade > employee |
| review_quarter / year | appraisal | getActiveAppraisalPeriod() | shared deadline service |
| owner_id | tasks | user select | /api/get_user |
| pending promotion employee | promotion | appraisals API | filter promotion_readiness |

________________________________________________________________________

## 7. Permission actions per module (reference)

Independent checkboxes — see PLATFORM_AUDIT_AND_ROADMAP.md §3.

When implementing enforcement:

function canPerform(
  profile: AccessProfile,
  moduleId: ModuleId,
  action: "view" | "add" | "edit" | "approve" | "review",
): boolean {
  const actions = profile.page_permission_actions?.[moduleId];
  return actions?.[action] === true;
  // Layer role/grade business rules on top where needed
}

Do not use LEVEL_RANK or hasPermissionAtLeast for the new model.

________________________________________________________________________

## 8. Migration checklist (hardcoded → definition)

| Priority | Item | From file | Definition key |
| --- | --- | --- | --- |
| P0 | Leave types | LeavePag.tsx | modLeave.definitions.leaveTypes |
| P0 | Permission matrix | PermissionMatrix.tsx | page_permission_actions |
| P1 | Invite grades/roles | createModal.tsx | global.grades, global.roles |
| P1 | SOP categories | addContentModal.tsx | modSop.definitions.categories |
| P1 | Policy categories | policies/uploadModal.tsx | modPolicies.definitions.categories |
| P2 | Appraisal grade bands | sections.ts | modAppraisal.definitions.gradeBands |
| P2 | Promotion readiness | AppraisalPage.tsx | modAppraisal.definitions.promotionReadiness |
| P2 | Skill LOG_TYPES | skillLogForms/page.tsx | modSkillLog.definitions.logTypes |
| P3 | Careers openings | openings.ts | modRecruitment.definitions.openings |
| P3 | Interview configs | interviewFormConfigs.ts | modRecruitment.definitions.interviews |
| P3 | Task report day 1–28 | AutomationSettingsModal | modTaskManager.definitions.reportDays |

________________________________________________________________________

## 9. Form renderer (future component)

// Pseudocode — not yet implemented
<SystemForm
  definition={leaveModuleDefinition}
  mode="create" | "edit" | "review" | "approve"
  values={initialValues}
  onSubmit={handleSubmit}
/>

Responsibilities:

Render fields by type

Resolve source (session, API, definition)

Apply visibleWhen / requiredWhen

Disable fields based on permission mode

Emit validated payload matching API contract

________________________________________________________________________

## 10. Database evolution (optional later)

When HR wants to edit leave types without deploys:

CREATE TABLE system_option_lists (
  id uuid PRIMARY KEY DEFAULT gen_random_uuid(),
  module_id text NOT NULL,
  list_key text NOT NULL,
  options jsonb NOT NULL,
  updated_at timestamptz DEFAULT now(),
  UNIQUE (module_id, list_key)
);

Until then, TypeScript definitions in repo are the source of truth (same pattern as promotionFormConfigs.ts today).

________________________________________________________________________

Companion to PLATFORM_AUDIT_AND_ROADMAP.md — August 2026.